## Slide 1: Gulf Coast Enterprises ITTP Program DMDC and SDLC
An Overview of the Application Development Process at DMDC
                Lunch and Learn
                August 05, 2015
                ITTP-F-D-401-1

## Slide 2: Welcome
Introductions
Icebreaker
Agenda and Housekeeping

## Slide 3: Agenda
Objectives
Background
Software design and High Level Process Review
Phases and Stages, and Bears, Oh My!
Roles and more Roles
Review and Discussion
Phases and Deliverables
Review and Wrap-up

## Slide 4: Objectives
At the end of this session you should be able to:
Identify and describe the four phases of the DMDC Application Development Process
Within each phase of the Development Process, describe one or more major stages
Describe at least three activities/responsiblilities within the process for each of these roles: Business Analyst, Developer, QA Tester
Explain the following abbreviations/acronymns: CM, CVS, IAB, DMAG, TRB, TSG
Name two key project artifacts a PM develops in Phase B
Locate and use the DMDC Application Development Process

## Slide 5: Definition of Software Engineering (IEEE)
Software Engineering is the application of a systematic, disciplined, quantifiable approach to the development, operation and maintenance of software.
This material is derived from the DMDC Application Development Process. It is located at the site listed below.
Abstract | This document describes the generic process for application development at DMDC.
Document Date | October 2011
Document Version | 1.4
Document Location | http://iweb2.ds.dhra.osd.mil/sites/TSG/SitePages/Home.aspx

## Slide 6: DMDC Software Development Process

## Slide 7: DMDC Software Development Process

## Slide 8: Roles in the Process

## Slide 9: Roles in the Process

## Slide 10: Roles in the Process

## Slide 11: Review
The _____ works with the QA to develop test plan, test cases, and test ______.
The _______ checks code into approved source code repository (such as CVS).
The PM manages the project’s ________ against a milestone schedule.
_____________provides production monitoring and on-call support.
The ________provides feedback to the dev team on the content, “ease of use” and application flow.
Notes: The __BA___ works with the QA to develop test plan, test cases, and test _matrix_____.
The __developer_____ checks code into approved source code repository (such as CVS).
The PM manages the project’s _progress_______ against a milestone schedule.
_Production support__provides production monitoring and on-call support.
The _QA tester_provides feedback to the dev team on the content, “ease of use” and application flow. QA tester

## Slide 12
Inception Phase – Key Deliverables
Project Charter
  Business Goals & Objectives
  Project Sponsor & Key Stakeholders
  Roles/Responsibilities
Project Management Plan
WBS (Work Breakdown Structure)
Communications Plan
Configuration Management Plan
Risk Management Plan
Quality Plan
Test Plan

## Slide 13: Elaboration Phase – Key Deliverables
Functional & Technical Specifications
  Requirements Specification (As-Is & To-Be)
    Use Cases
    User Stories
    Data Models
    Process Models
    Requirements Traceability Matrix
  Test Cases
  Interface Specifications
  Performance Specifications

## Slide 14: Eight Properties of Good Requirements
Correct and complete
Understandable by the target audience
Consistent
Unambiguous
Verifiable/Testable
Sufficient for design
Traceable
Feasible

## Slide 15: Construction Phase – Key Deliverables
Code
Test Results

## Slide 16: Transition Phase – Key Deliverables
Deploy system to production environment

## Slide 17: ROM Timeline Estimates of SDLC Phases

## Slide 18: Review – Match
CM
TRB
TSG
IAB
CVS
DMAG
SWOT
Builds the app for QA deployment
Provides guidance for writing Technical Specifications
A technique for analysis of current conditions
Identifies cross-divisional resource effects and costs
Reviews and approves change requests
Provides security guidance
Enterprise source code control
Notes: “Match the number and term on the left with the statement on the rignt”
Answer Key: 1, 3, 7, 6, 2, 4, 5
Builds the app for QA deployment CM (page 4)
Provides guidance for writing Technical Specifications TSG (p7)
A technique for analysis of current conditions swot (wildcard)
Identifies cross-divisional resource effects and costs dmag (p5)
Reviews and approves change requests trb (p7)
Provides security guidance iab (5)
Enterprise source code control cvs (p11)

## Slide 19: Review
Which terms identify the phases of the app development process?
Illumination
Idea
clarification
Testing
transition
Development
Build-out
elaboration
construction
Deployment
inception

## Slide 20: Review
Which terms identify the phases of the app development process?
Illumination
Idea
clarification
Testing
transition
Development
Build-out
elaboration
construction
Deployment
inception

## Slide 21: Review – Inception, Elaboration, Construction, Transition Phases
Place an I, E, T, or C next to the stage:
---Project Charter
----Final Reviews
----Maintenance
---- Development
---- Project Manifest
---- Devolvement
___ UAT
Place a B, Q or D by the task:
--- Record defects
---Create traceability matrix
--- Coordinates Data Dictionary changes
---- Manages application changes in CMS
---- Modifies the code in production
---- Completes technical specs

## Slide 22: Review – Chuckles
T/F:
---- CVS is a pharmacy and code repository
---- developers can improve functions as they write code
----- The BA is the most important role
------ The QA tester is the most important role
------ The Developer is godlike
---- DMDC needs more roles in the process

## Slide 23: Questions? – Thank You!